Week 1:  Project & UI/Backend Setup

| Day | Task | Technical Details |
| --- | --- | --- |
| 1. | Initialize Project | - Create client (React) and server (Node.js) directories. - Set up a Webpack for React. |
| 2. | Folder Structure | Organize directories - client/src/components, client/src/styles. - server/models, server/controllers, server/routes. - Configure ESLint/Prettier for code consistency. |
| 3. | Database Setup | - Create MongoDB cluster (Atlas). - Define schemas: User Schema (name, email, hashed password, role). Plant Schema (name, species, care Instructions). Use Mongoose for ODM. |
| 4. | Basic UI Layout | - Implement Material UI/React Bootstrap. - Create reusable components: Header, Footer - Set up React Router Dom for navigation. |
| 5. | APIUI Integration | - Develop a test API endpoint (GET /api). - Use Axios to fetch data from the backend. - Handle CORS in Express. |

Week 2: User Authentication:

| 1. 2. | User Signup UI Signup API | - Create a form with fields: name, email, password, role (dropdown). - Validate inputs using React Hook Form. - Build POST /api/auth/signup endpoint. - Hash passwords using bcrypt. - Save user data to MongoDB. - Test API with Postman. |
| --- | --- | --- |
| 3. | User Login UI/ API | - Design login page with email/password inputs. - Integrated Login Api. |
| 4. | Google / Facebook | - Google / Facebook login authentication |
| 5. | Admin Login UI / API | - Create Login Page with fields Email and Password. - Integrated Login Api |

Week 3: Artist Authentication:

| 1. | Artist Signup UI / API | - Create artist signup Page. - Integrated Signup Api. |
| --- | --- | --- |
| 2. | Artist Login UI /API | - Create Artist Login Page. - Integrated Login Api. |
| 3. | Google / Facebook | - Google Facebook login Authentication |
| 4. | Google / Facebook | - Google Facebook login Authentication |

Week 4:  Artwork Uploads:

| 1. | Admin panel | - Create page Art uploads |
| --- | --- | --- |
| 2. | Create Api | - Create api for Add art detail with photo with ( create, update, delete, read) |
| 3. | Admin Panel | - Create get, delete, update, detail. |
| 4. | Artwork UI (Admin Panel) | - Integrate All API for art functionality. |
| 5. | User Google/ Facebook authentication | - Work on google Facebook authentication |

Week 5:  Artwork Details

|  | Art Categories | - Create art Category api |
| --- | --- | --- |
| 2. | Art Categories UI | - Integrated art category api. |
| 3. | Artwork Details Page | - Create api for art detail page. |
| 4. | Artwork Detail Page UI | - Create art detail page. - Integrated api in art detail page. |
| 5. |  | - Work on google / Facebook login authentication. |

Week 6:  Follow and like/comment

| 1. | Like and Comment UI | Create UI for Like and comments and add options |
| --- | --- | --- |
| 2. | API | Create API for Like And Comment (Add , Get) |
| 3. | Like and Comment UI | . - Integrated Add and get Api for comment. - Integrated Add and get Api for like |
| 4. | Follow Artist UI | - Create UI for Follow Artist and add options for follow artist. |
| 5. | Follow Artist Api | - Create Api for follow artist. - Integrated Api in follow artist page. |

Week 7: Profiles / Art for sales:

|  | User profiles UI | - Create profile detail page and show details of user in profile page. |
| --- | --- | --- |
| 2. | Artist Profile UI | - Create artist profile detail page. - Show details of artist. |
| 3. | API | - Create Api for get artist profile and user profile. |
| 4. | Art for Sale | - User can download after purchase and view art list. |
| 5. |  | - Create Api for art list show. |

Week 8: Payment Gateway and Admin panel:

| 1. | Payment gateway | - Add Dummy Payment Page |
| --- | --- | --- |
| 2. | Admin Panel UI | - Admins can manage user roles, ban users, and review reports |
| 3. | API | - Create Api for admin can manage user roles, ban users and review reports. |
| 4. | API | - Integrate Api for admin can mange user roles, ban users and review reports. |
| 5. | Admin UI | - Create pages for admin can remove or approve feature in artwork. |

Week 9:

| 1. | Admin Panel Api | - Create Api for approve and remove feature artwork. |
| --- | --- | --- |
| 2. | Admin Panel UI | - Integrated Api in approve and remove feature artwork |
| 3. | Transaction Reports UI | - Create Pages for View detailed reports on artwork sales, rentals, and commissions. |
| 4. | Transaction Reports API | - Create Api for view detailed reports on artwork sales, rentals and commissions. |
| 5. | Transaction Reports API | - Integrated Api for view detailed reports on artwork, sales and rentals. |

Week 10:

|  | Admin Panel | - Create Apis for Work on Admins can approve, remove, or feature artwork create new pages |
| --- | --- | --- |
|  | Admin Panel | - Work on some additional functionality with Api integration and create Api. |
| 3. | Admin Panel | - Work on some additional functionality with Api integration and create Apis |
| 4 | Admin Panel | - Work on integration of Apis. |
| 5. | Payment Gateway | - Integration for transactions of safe payment processing |

Week 11:

| 1. | Custom Collections & Virtual Galleries | - Users may arrange and highlight personal art collections. |
| --- | --- | --- |
| 2 |  | - Users may arrange and highlight personal art collections. |
| 3. | Admin Panel | - Work on some additional functionality with Api integration and create Apis |
| 4. | Admin Panel | - Work on some additional functionality with Api integration and create Apis |
| 5 | Admin Panel | - Integration of Api |

Week 12: Testing

| 1. | Work on testing | Check all Web Project |
| --- | --- | --- |
| 2. |  | Check all Web Project |
| 3. |  | Check all Web Project |
| 4. |  | Check all Web Project |
| 5. |  | Check all Web Project |

Week 13: Testing

| 1. | Work on testing | Testing in admin panel. |
| --- | --- | --- |
| 2. |  | Testing in admin panel. |
| 3. |  | Testing in admin panel |
| 4. |  | Testing in admin panel |
| 5. |  | Testing in admin panel |

Week 14: Bug List

| 1. | Work on bug list | Work on bug list |
| --- | --- | --- |
| 2. |  | Work on bug list |
| 3. |  | Work on bug list |
| 4. |  | Work on bug list |
| 5. |  | Work on bug list |

Week 15: Code Upload

| 1. | Work on live upload code | Project uploading |
| --- | --- | --- |
| 2. |  | Project uploading |
| 3. |  | Project uploading |
| 4. |  | Project uploading |
| 5. |  | Project uploading |

Week 16:  Live URL and Text

| 1. | Work on live URL and text | Work on live project |
| --- | --- | --- |
| 2. |  | Work on live project |
| 3. |  | Work on live project |
| 4. |  | Work on live project |
| 5. |  | Work on live project |